# BrokerPortal Security Testing and Release Evidence Checklist

A release-oriented checklist for documenting security validation, remediation, approvals, and evidence readiness for BrokerPortal.

| Prepared for | WHPS BrokerPortal / BrokerLink security review |
| --- | --- |
| Document status | Controlled review draft; operating effectiveness requires dated evidence artifacts |
| Prepared date | May 14, 2026 |

Evidence boundary This checklist defines the evidence expected for a release review. It should be populated with actual scan outputs, test results, approvals, and remediation records before controls are represented as complete.

# Testing and release gate flow

Figure 1. Testing and release gate evidence flow.

# Minimum evidence checklist

| Evidence item | What it validates | Artifact to attach | Readiness |
| --- | --- | --- | --- |
| Threat model | Architecture, trust boundaries, data classification, abuse cases, mitigations. | Threat model record approved by architecture and security. | Required |
| SAST | Code vulnerabilities, injection, auth misuse, unsafe patterns. | Tool report, triage, remediation tickets. | Required |
| SCA | Open-source dependency risk and license exposure. | Dependency report, critical/high disposition. | Required |
| Secrets scan | Hardcoded secrets, tokens, keys, certificates. | Scan result and any revocation/rotation evidence. | Required |
| DAST | Runtime web/API findings, auth/session, headers, OWASP issues. | DAST report, retest evidence. | Required before production |
| IaC/container scan | Infrastructure drift, container baseline, exposed services. | Scan report and remediation record. | Required when in scope |
| Vulnerability scan | Network and host posture. | Scan report and remediation/exception register. | Required before production |
| Pen test / red team | Manual exploitation, business logic, auth bypass, chained findings. | Attestation, findings, retest closure. | Required by policy |
| Access review | Users, roles, MFA, privileged access, support break-glass. | Access review signoff and exception list. | Required |
| Release approval | Open findings, exceptions, monitoring, rollback, support readiness. | Security release approval / CAB record. | Required |

# Release decision criteria

No unresolved critical findings should remain at production release.

High findings should be remediated or formally accepted with compensating controls, owner, expiration date, and monitoring.

Medium findings should have an owner, target date, and risk disposition.

Access control, MFA, broker/agency scope, protected-data masking, and audit logging should have explicit test evidence.

Every security exception should be visible in the release decision and tracked in the POA&M or remediation register.

# Remediation register template

| Finding | Severity | Source | Disposition / owner | Evidence / due date |
| --- | --- | --- | --- | --- |
| TBD | TBD | SAST / DAST / vulnerability scan / pen test / access review | Fix / accept / defer with compensating control; owner assigned | Ticket, retest, approval, report; due date |

# Evidence pending status

Architecture and control model are documented.

The evidence register identifies each required proof artifact, owner, and cadence.

Security validation artifacts are attached as they are completed and reviewed.

Controls without evidence remain target-state controls until evidence is approved.

# Reference anchors

| Reference | Use in review | URL |
| --- | --- | --- |
| NIST SP 800-207 | Zero Trust Architecture | https://csrc.nist.gov/pubs/sp/800/207/final |
| NIST SP 800-218 | Secure Software Development Framework | https://csrc.nist.gov/pubs/sp/800/218/final |
| NIST SP 800-53 Rev. 5 | Security and privacy control catalog | https://csrc.nist.gov/pubs/sp/800/53/r5/upd1/final |
| HHS HIPAA Security Rule | Administrative, physical, and technical safeguards | https://www.hhs.gov/hipaa/for-professionals/security/laws-regulations/index.html |
| CMS EDE guidance | Enhanced Direct Enrollment and audit expectations | https://www.cms.gov/marketplace-private-insurance/agents-brokers/enhanced-direct-enrollment |
| OWASP ASVS / Top 10 | Application security verification and common risk categories | https://owasp.org/www-project-application-security-verification-standard/ |